Production Deployment SOP v2.0

| Document ID | ENG-006 | Version: 2.0 |
| --- | --- | --- |
| Department | Engineering | June 2026 |

# 1. Purpose & Version Notes

Version 2.0 introduces mandatory canary deployments for all backend services, AI-assisted deployment readiness checks, and an updated rollback SLA. Supersedes ENG-001 v1.0. Effective immediately for all engineering teams.

# 2. Deployment Strategy (Updated)

| Service Type | Strategy | Traffic Split | Observation Period |
| --- | --- | --- | --- |
| Backend / API | Canary | 5% → 25% → 100% | 15 min per step |
| Frontend / UI | Blue-Green | 0% → 100% | 30 min monitoring |
| Database migrations | Rolling + feature flag | N/A | 1 hour post-deploy |
| Hotfix / P1 patch | Direct with rollback plan | N/A | 30 min hypercare |

# 3. AI Deployment Readiness Check (New)

- Before each deployment, run deploy-check CLI — AI scans diff for high-risk patterns

- Checks: DB migration without index, N+1 query patterns, removal of auth middleware

- HIGH risk: deployment blocked until Engineering Manager approval

- MEDIUM risk: proceeds with mandatory 1-hour post-deploy monitoring

- LOW / CLEAR: standard deployment process applies

# 4. Updated Deployment Steps

| Step | Action | Owner |
| --- | --- | --- |
| 1 | Run deploy-check; resolve HIGH flags | Release Engineer |
| 2 | Announce in #deployments with risk level | Release Engineer |
| 3 | DB snapshot verified | DevOps |
| 4 | Deploy canary (5%) via CI/CD | Release Engineer |
| 5 | Monitor error rate + latency 15 min | On-call Engineer |
| 6 | Promote to 25%, then 100% with checks | Release Engineer |
| 7 | Close ticket; post confirmation | Release Engineer |

# 5. Rollback SLA (Updated)

- P1 trigger: rollback decision within 5 min, execution completed within 10 min (was 15 min in v1.0)

- Automated rollback trigger: error rate >2% for 3 consecutive minutes (was >1% in v1.0)

- Canary rollback: reduce canary to 0% — no full rollback needed if still in canary phase

# 6. Extended Freeze Window (Updated)

- Weekend freeze: Friday 14:00 UTC to Monday 10:00 UTC (was Monday 08:00 UTC in ENG-001)

- Additional freeze: 72 hours before and after any major product release

- Emergency hotfix exception: CTO approval required + dedicated on-call resource confirmed

# 7. Change Log

| Version | Doc ID | Date | Changes |
| --- | --- | --- | --- |
| 1.0 | ENG-001 | Jan 2025 | Initial release |
| 2.0 | ENG-006 | Jun 2026 | Canary deploy, AI readiness check, updated rollback SLA |